**Duration Estimate  
Gant Chart**

# **Dynamic Developers**

**4601 Mid Rivers Mall Dr**

**Cottleville, MO 63376**

# **June 27, 2020**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Durations Estimate** | | | | | | |
| **Project: Car-Nerd** | | | | | **Date: June 27, 2020** | |
| **Activity** | **Resource(s)** | **Optimistic** | **Most Likely** | **Pessimistic** | **Estimated Activity Duration** | **Reserve** |
| Software Development | Alyssa Pettit | 27 | 31 | 36 | 31 | +/- 5 |
| Software Development | Nicholas OConnell | 27 | 31 | 36 | 31 | +/- 5 |
| Software Developer | William Waugh | 27 | 31 | 36 | 31 | +/- 5 |
| Software Developer | David Tippy | 27 | 31 | 36 | 31 | +/- 5 |
| Software Developer | Stephen Wood | 27 | 31 | 36 | 31 | +/- 5 |
| Project Manager | Kelli Ennis | 27 | 31 | 36 | 31 | +/- 5 |