## Slide 1: Car-Nerd
Dynamic Developers

## Slide 2: Introduction
Who We Are?
Dynamic Developers is a small application development team that was established in June 2020.
Seeking to provide users with a desktop application that will help facilitate the management of maintenance schedules and important vehicle documentation for their personal vehicles.
Idea Origin:
  The team realized how time consuming and stressful tracking and maintaining a vehicle’s information for the average consumer can be.
  For car enthusiasts, a dynamic app does not currently exist to suit their needs.
  As a result, it became apparent to Dynamic Developers the need for an application that will provide users with a seamless way to record and track this important information.

## Slide 3: Introduction - Our Team
Dynamic Developers
Developers
Project Manager
Kelli Ennis
Alyssa Pettit
Nicholas O’Connella
Bill Waugh
David Tippy
Stephen Wood

## Slide 4: Introduction - Pitch
What’s our product?
Our product is a desktop application that will provide users with a way to make car management less time consuming and cost effective.
What’s the problem we are going to solve?
Vehicles owners have had to manually keep notebooks filled with documents and service records as a way to manage details and history regarding their car(s).
An application that offers easy access will provide vehicle owners with the freedom of being able to track and record vehicle history and service details.
What’s our vision?
To provide vehicle owners with a seamless and stress free way to manage vehicle history and details.
Notes: Next I’m going to turn it over to Stephen who will give more details about Car-Nerd and share a little bit about our Client Operations and Executive Summary.

## Slide 5: Client Operations
According to the Bureau of Transportation Statistics, in 2017, the average number of vehicles per household is 1.9 personal vehicles in the United States (Household, Individual, and Vehicle Characteristics | Bureau of Transportation Statistics, 2020).
Statista reported that in the fourth quarter of 2019, there were some 279.6 million vehicles operating on roads throughout the United States. Additionally, the number of vehicles in operation on U.S. roads increased by around 1.6 percent between the fourth quarter of 2018 and the fourth quarter of 2019 (Wagner, 2020).
As a result, staying on top of maintenance schedules and keeping up to date documents can be a hassle for vehicle owners. However, the benefits of doing so include retaining the resale value of the vehicle and minimizing the need for costly repairs by staying current with regular maintenance.
Notes: With so many life tasks competing for most people’s time, maintenance and vehicle records can get lost in the shuffle.
Dynamic Developer’s proposed solution is to help alleviate the need to manually maintain vehicle documents and records. Furthermore, by using this solution, vehicle owners are now able to focus on other important tasks that can enrich their lives.

## Slide 6: Executive Summary
Dynamic Developer’s Car-Nerd application is designed to effectively and efficiently assist users in their organizational endeavors in regard to record keeping of important documents and provided maintenance notifications for their vehicle.
Our goals for our users are to:
1. Provide flexible, user-friendly, and accessible car information storage. 2. Provide our users with valuable time management resources. 3. Guarantee helpful and friendly customer service.
Notes: Benefits of choosing our team are as thus:
Reduced costs
Professional and flexible developers that are open to and value user feedback
Ability to quickly adapt to current market environment and user demands
Latest software updates for optimal user experience
Provide car management solution that will save users time
Transistion to Alyssa: “I’m going to pass this presentation onto Alyssa, who will be talking about the cost summary of the project and Terms & Conditions of the project.”

## Slide 7: Cost Summary
Item | One Time Cost | Monthly Cost
Cost of software: |  | 
Microsoft | - | $32.99
Adobe | - | $79.99
Payroll: |  | 
Developer (x5) | $270,830 | $27,083
Project Manager (x1) | $15,022 | $7,511
Receptionist / customer service (x2) | $10,000 | $5,000
Human Resource Specialist (x1) | $6,333 | $3,166
Service: |  | 
Legal (consultation: $50 per hour) |  | $250
Database storage |  | $100

## Slide 8: Terms & Conditions
Dynamic Developers are not responsible or liable for any vehicle damages or any missed maintenance.
Monthly subscription fees are due on the fifth business day of each month. Fees will be electronically transferred from the card or bank account on file automatically.
Subscriptions can be cancelled at any time. However, in order to not be charged for the upcoming month, cancellations need to occur by the 25th of the previous month.
A late payment fee of $15 will be assessed if payment is not received by the eighth of each month..
Dynamic Developers reserve the right to make updates to the application as seems fit. At least 24 hour notice will be given when scheduled network outages occur to perform maintenance.
Notes: Transition to Nick: “I’m going to pass the presentation on to Nick, where he can tell you a little bit more about the scope of the project. It’s all you, Nick!”

## Slide 9: Scope of Work
Tier 1 - Basic
Car Displays
Oil Change Reminders
Mileage Tracking
Insurance Information Storage
Tier 2 - Premium
Maintenance Logging
Maintenance Reminders
Documentation Links
Notifications for Documentation renewal
Dynamic Developers will provide a desktop application for vehicle owners to record and maintain vehicle information and documents.
Notes: Dynamic Developers will provide a desktop application for vehicle owners to record and maintain vehicle information and documents. The desktop application will be written using the Java platform. Furthermore, it will give the user the ability to select from two tiers of service, one which is free and includes basic features, and a premium tier, requiring a paid subscription, which will include the basic tier plus additional features. The break down of tiers and their included features are as follows: Tier 1 - Basic:
Featuring the Year, Make, Model, and trim package of one or more vehicles.
VIN, Plate numbers, and other identifying vehicle information.
Documentation links to insurance information.
Oil change reminders.
Mileage tracking.
Tier 2 - Premium:
Maintenance Logging with file upload.
Maintenance reminders based on user input.
Documentation links to registration, personal property tax, driver license, etc
Notifications for License renewals, driver license renewals, and other documentation with renewals. From Alyssa
To David

## Slide 10: Work Requirements:
Car-Nerd will be developed in multiple phases and each phase will entail different tasks. These tasks are outlined as follows:
Phase One: Research and Strategize
Discuss application requirements, business expenses
Develop project proposal and SOW
Select coding platform
Decide which features will be included with each tier
Phase Two: Basic Feature Code Development
Begin coding requirements, testing, debugging
Revisit features to determine if still valuable to overall application
Discuss roadblocks (if any)

## Slide 11: Work Requirements - continued:
Phase Three: Premium Feature Code Development
Begin coding requirements, testing, debugging
Revisit features to determining is still valuable to overall application
Discuss roadblocks (if any)
Phase Four: Implementation
Deploy new desktop application
Phase Five: Management and Support
Project to be completed by July 24th.
Provide web support, Monday through Saturday, from 8am to 8pm, Central Daylight Time
Review issues and debug, push updates to application as necessary

## Slide 12: Schedule
Car-Nerd will be developed over seven weeks, beginning on 6/5/2020 and ending on 7/24/2020.
The team will meet two or three times a week remotely over google hangouts at times agreed upon times.
All members of Dynamic Developers will be responsible for ensuring the completeness of each phase and monitor work progress.
Once a phase is completed, the next phase will not begin until team members have agreed and are satisfied with current phase completion.
A report and presentation will accompany the end of each phase.

## Slide 13: Milestones
Phase 1 - Research and Strategize June 12, 2020
Phase 2 - Basic Feature Code Development June 26, 2020
Phase 3 - Premium Feature Code Development July 10, 2020
Phase 4 - Implementation July 24, 2020
Phase 5 - Management and Support TBD

## Slide 14: Contact
Dynamic Developers are happy to assist you anytime needed. Please contact us with any questions and/or concerns.
Dynamic Developers Address: 4601 Mid Rivers Mall Drive
Cottleville, MO 63376
Email: DynamicDevelopersServices@gmail.com Website: DynamicDevelopers.com
Notes: From David To end Contact
Dynamic Developers are happy to assist you anytime needed. Please contact us with any questions and/or concerns.
Address Email Website

## Slide 15: References
Bts.dot.gov. 2020. Household, Individual, And Vehicle Characteristics | Bureau Of Transportation Statistics. [online] Available at: <https://www.bts.dot.gov/archive/publications/highlights_of_the_2001_national_household_travel_survey/section_01#:~:text=Interestingly%2C%20while%20the%20mean%20number,(table%20A%2D2).&text=However%2C%20households%20with%20seven%20or,average%20about%202.8%20personal%20vehicles.> [Accessed 11 June 2020].
Wagner, I., 2020. U.S. - Number Of Vehicles In Operation | Statista. [online] Statista. Available at: <https://www.statista.com/statistics/859950/vehicles-in-operation-by-quarter-united-states/> [Accessed 12 June 2020].